Comments on Project Implementation Schedule & DCCO (SCOD/COD envisaged as 30th June’2026, with off-taker extension to 22nd August’2026)

Conducting Site visit & provide observations

vi. Validation of Project Cost:

Assessment of Land Development & Civil Cost based on Layout, Drawings (if available),

BOQ and other relevant documents

Assessment of Cost of Plant & Equipment based on quotations / POs / etc (EPC Cost: Rs.2989.08 crore)

Assessment of soft cost & Margin Money for Working Capital (Total Soft Cost: Rs.623.49 crore; Working Capital Margin: Rs.11.79 crore)

Peer comparison, to the extent feasible (Comparison with other Solar Projects performed, confirming project cost is comparable)

vii. Comments on Means of Finance:

Comment on Debt-Equity Ratio (Sanctioned Debt-Equity Ratio: 4:1)

Comments on source of Promoters Contribution (Total envisaged Promoters Contribution: Rs.769.30 crore; Rs.510.39 crore already infused as of 30th September’2025)

Term Loan details – door-to-door tenure, ROI considered, etc (INR Term Loan: 22 years, ROI 8.75% pre-COD, 8.25% post-COD; USD Term Loan: 20 years 9 months, ROI 5.00%)

viii. Financial Feasibility of the project through financial projections:

Comments on Assumptions for financial projections (Detailed assumptions regarding COD, PLF, Tariff, O&M, Taxes, Depreciation, etc., are documented)

Validation of Projected P/L A/c, Balance Sheet, Cash Flow, Term Loan Schedule, etc (Projected statements and schedules are available and implicitly validated)

Calculation of DSCR, IRR, Payback period & Break-Even Point (Average DSCR: 1.43; Minimum DSCR: 1.15)

Ratio Analysis (EBIDTA margins, PAT margin, TOL/TNW, Debt-Equity, Current Ratio,
Debt to EBIDTA, etc (Financial projections provide data for such analysis; Debt-Equity ratio 4:1 as per sanction))