Balance Finance Cost of ~Rs.32.00 crore is towards other finance cost.

Interest During Construction (IDC)

IDC for the project is estimated to be at Rs.275.63 crore. Components of IDC is given below:

Table 49: IDC

DSRA

DSRA equivalent to 1 quarter principal repayment and interest (i.e. Rs.80.32 crores) has been considered prior to COD of the project.

Working Capital Margin

Working Capital Margin envisaged for the project is Rs.11.79 crore, calculated @24.68% of total Working Capital Requirement of Rs.44.42 crore.

Project Cost Comparison

A project cost comparison is provided hereunder: